2024 Priority Project Process Schedule

# December 8, 2023

* Issue Call for Projects/Notice of Funding Availability (12 weeks long).

# January 16, 2024

* TCC Meeting/Priority Project Process Workshop.

# February 9, 2024

* Deadline to submit draft project applications for TPO staff review in advance of application deadline.

# February 29, 2024

* Application Deadline (4:00 p.m.).
* Project sponsors submit letter of support to retain projects on the List of Priority Projects (LOPP) and updated cost estimates for unfunded projects/project phases on the LOPP.
* Project sponsors submit list of regionally significant projects for Transportation Regional Incentive Program (TRIP) eligible projects
* Project sponsors submit list of Shared Use Non-Motorized (SUN) Trail eligible projects

# March - April, 2024

* TIP Subcommittee and BPAC Subcommittee meet separately to score/rank applications.

# May 8, 2024

* BPAC reviews preliminary rankings

# May 21, 2024

* CAC/TCC review preliminary rankings

# May 22, 2024

* TPO Board reviews recommended preliminary rankings

# June 12, 2024

* BPAC reviews/recommends rankings

# June 18, 2024

* CAC/TCC reviews/recommends rankings

# June 26, 2024

* TPO Board reviews/approves final rankings and adopts LOPP

# July 1, 2024

* Adopted LOPP submitted to FDOT