**ATTACHMENT "A"**

**Resolution 2014-##**

**Amending the**

**FY 2013/14 to FY 2017/18**

**Transportation Improvement Program (TIP)**

**April 23, 2014**

****

**4349531 – Mason Avenue (SR 430) Rail Safety Project**

|  |  |
| --- | --- |
| **Work Summary:**  Install 14 pairs of LEDs and 2 Gate Savers | **From:**  0.001 mile south of SR 430  |
|  | **To:** 0.001 mile north of SR 430  |
| **Lead Agency:**  Florida Department of Transportation | **Length:**  0.002 mi |

|  |
| --- |
| **---------------------------- Current Adopted TIP ----------------------------** |
| **Phase** | **FundSource** | **2013/14** | **2014/15** | **2015/16** | **2016/17** | **2017/18** | **Total** |
|  |  |  |  |  |  |  |  |
| CST | RHP | 0 | 0 | 0 | 0 | 0 | **0** |
| CST | DIOH | 0 | 0 | 0 | 0 | 0 | **0** |
| **Total** |  | **$0** | **$0** | **$0** | **$0** | **$0** | **$0** |

|  |
| --- |
| **---------------------------- Proposed Amended TIP ----------------------------** |
| **Phase** | **FundSource** | **2013/14** | **2014/15** | **2015/16** | **2016/17** | **2017/18** | **Total** |
|  |  |  |  |  |  |  |  |
| CST | RHP | 0 | 68,140 | 0 | 0 | 0 | **68,140** |
| CST | DIOH | 0 | 1,997 | 0 | 0 | 0 | **1,997** |
|  |  |  |  |  |  |  |  |
| **Total** |  | **$0** | **$70,137** | **$0** | **$0** | **$0** | **$70,137** |

**Prior Year Cost:**

**Future Year Cost:**

**Total Project Cost:** $70,137

**Project Description:**  A Rail Safety Project – PE, Flagging, Parts, Labor and related costs to install 14 pairs of LEDs and 2 Gate Savers for Crossing #271932-T.

**4349541 – Dunlawton Avenue (SR 421) Rail Safety Project**

|  |  |
| --- | --- |
| **Work Summary:**  Install 21 pairs of LEDs | **From:**  0.001 mile south of SR 421  |
|  | **To:** 0.001 mile north of SR 421 |
| **Lead Agency:**  Florida Department of Transportation | **Length:**  0.002 mi |

|  |
| --- |
| **---------------------------- Current Adopted TIP ----------------------------** |
| **Phase** | **FundSource** | **2013/14** | **2014/15** | **2015/16** | **2016/17** | **2017/18** | **Total** |
|  |  |  |  |  |  |  |  |
| CST | RHP | 0 | 0 | 0 | 0 | 0 | **0** |
| CST | DIOH | 0 | 0 | 0 | 0 | 0 | **0** |
| **Total** |  | **$0** | **$0** | **$0** | **$0** | **$0** | **$0** |

|  |
| --- |
| **---------------------------- Proposed Amended TIP ----------------------------** |
| **Phase** | **FundSource** | **2013/14** | **2014/15** | **2015/16** | **2016/17** | **2017/18** | **Total** |
|  |  |  |  |  |  |  |  |
| CST | RHP | 0 | 78,760 | 0 | 0 | 0 | **78,760** |
| CST | DIOH | 0 | 2,308 | 0 | 0 | 0 | **2,308** |
|  |  |  |  |  |  |  |  |
| **Total** |  | **$0** | **$81,068** | **$0** | **$0** | **$0** | **$81,068** |

**Prior Year Cost:**

**Future Year Cost:**

**Total Project Cost:** $81,068

**Project Description:**  A Rail Safety Project – PE, Flagging, Parts, Labor and related costs to install 21 pairs of LEDs.