## Slide 1: Regional Trails Corridor Assessment
River to Sea TPO – TCC/CAC Briefing
September 16, 2014

## Slide 2: Presentation Outline
Project Overview
  Study Limits
  Project Goals
Stakeholder Outreach
  Stakeholder Contact List
  Stakeholder Workshops
  Small Group Meetings
Deliverables and Outcomes
Schedule
  What we are working on now
  Next Steps

## Slide 3: Study Limits – Which Trails are Included?
All paved, regional multi-use trails within the TPO study area.
NO:
  Unpaved trails
  Sidewalks

## Slide 4: Study Limits

## Slide 5: Project Goals
Complete the regional trails network in the TPO Planning Area and advance the Florida Greenways and Trails System Plan by developing/finalizing alignments and connections.
Understand/inventory where there are existing trail gaps and determine the feasibility of alignments.
Complete assessments and develop conceptual plans and cost estimates for all gap segments in order to compete for funding.
Trail improvements will NOT be prioritized as a part of this study.

## Slide 6: Stakeholder Outreach – Contact List

## Slide 7: Stakeholder Outreach – Workshops
Two stakeholder workshops planned
Workshop #1:
  Purpose:
    Present overview of study and data collection efforts for entire study area to date;
    Discuss goals/format for small group meetings
    Solicit input from attendees
  Date: September 29, 2014 (5-7PM)
  Location: Daytona State College – Bergengren Hall (Bldg. 110)
  Format: PPT presentation + Boards
Workshop #2 will occur later in the study to present an overview of findings and recommendations

## Slide 8: Stakeholder Outreach – Small Group Meetings
Two rounds of small group meetings
  Round 1: Shortly after Workshop #1. Will precede detailed field work and concept planning.
  Round 2: After draft concept plans are developed
Purpose:
  Focus on specific segments in smaller “breakout” sections of the study area.
  Confirm stakeholder goals/requirements/conflicts for each segment
  Gather sufficient info to focus field work and concept development
10-15 participants per meeting

## Slide 9: Small Group Meetings

## Slide 10: Deliverables
Summary and Final Reports
Alignment Implementation Map
  Identify all regional trail facilities in the study area
  Denote the status of each trail segment in study
  Identify those existing trails that are “substandard”
GIS shapefiles and KMZ file (uploadable to Google Earth)

## Slide 11: Schedule – Upcoming Milestones
Stakeholder Workshop #1
  Monday, September 29th; 5-7pm
Small Group Meetings – Round 1
  Early/Mid-October
Field Work/Draft Concept Plans
  Throughout October
Small Group Meetings – Round 2
  Early November
Next presentation to BPAC
  November 12, 2014

## Slide 12: Project Contacts
Consultant Contacts:
Lara Bouck, PE, AICP (Project Manager)
lara.bouck@rsandh.com, 407-893-5847
Ginger Hoke, RLA
ginger@hokedesign.com, 407-923-6027
R2CTPO:
Jean Parlow (Project Manager)
jparlow@r2ctpo.org, 386-226-0422, ext. 20417
Stephan Harris (Bicycle/Pedestrian Coordinator)
sharris@r2ctpo.org, 386-226-0422, ext. 20428

## Slide 13: QUESTIONS??