## Slide 1
SR 40 Project Development and Environment Study
SR 40 from Breakaway Trail to Williamson Boulevard
Volusia Transportation Planning Organization BPAC Project Update
Wednesday, June 12, 2013
Notes: 1
1

## Slide 2
PD&E Study Process
Project Overview
Proposed Alternatives & Evaluation
Schedule
Contact Information
Presentation Outline

## Slide 3
PD&E Study Process
Concept Refinement
Engineering Analysis
Environmental Analysis
PDSR / SEIR
Public
Hearing
Approval
Concept Development and Evaluation
Establish Purpose
& Need
Traffic
Analysis
Data
Collection
Public Involvement
ETDM
Summary
Report

## Slide 4
Breakaway Trail to Williamson Boulevard
  Approximately 2 miles
4 to 6 Lane Widening
  Enhanced Bicycle and Pedestrian Facilities
State Environmental Impact Report
  No Federal Funds
PD&E Complete Fall 2013
No Future Phases Currently Programmed
Project Overview

## Slide 5
Project Overview

## Slide 6
Principal Arterial
  - Regional Transportation Facility
Emerging Strategic Intermodal System (SIS) Facility
  - Maintain Level of Service “C”
Designated Hurricane Evacuation Route
Freight Goods & Movement Along Corridor from I-95 to I-75
Purpose and Need

## Slide 7
Ongoing Projects
SR 40 Widening Plans West of Breakaway Trail
  - 4-Lanes from US 17 to SR 11 / Design 2014
  - 4-Lanes from SR 11 to Cone Road / Design (On-going)
Resurfacing SR 40
  - Tymber Creek Road to Perrott Drive / Construction 2013-2014
Widening Plans for Tymber Creek Road (SR 40 to Airport Road)
  - Constructed in 2 Phases
  - South of SR 40 to North of Peruvian Lane
  - Construction On-going 2012 / 2013
PD&E Study Approved – 2 to 4 Lane Widening
  SR 326 (Marion County) to US 17 (Volusia County)
Purpose and Need

## Slide 8
Future Development
  Consolidated Tomoka - Daytona Beach
  Hunter’s Ridge DRI - Ormond Beach & Flagler County
  Ormond Crossings - Ormond Beach & Flagler County
County Thoroughfare Plan
  Tymber Creek Road Extension
Purpose and Need

## Slide 9
Traffic Projections
Roadway Concepts
  Widen Inside or Outside?
  Intersections
Bridge over Tomoka River
Access Management Considerations
Traffic Operations / Safety
  Enhanced Bike / Pedestrian Facilities
Stormwater Management
Right of Way
Engineering Analysis

## Slide 10
I-95
Tymber Creek Rd
Breakaway Trail
Williamson Blvd
23,400 / C
42,900 / E
54,200 / F
11,800 / B
32,700 / C
47,700 / D
29,700 / D
45,900 / E
57,500 / F
17,500 / C
28,300 / C
36,000 / C
Future Traffic Demand – SR 40 4 Lanes
(No-Build)
SR 40
Legend
11,800/C – Daily Volume/Level of Service
0 – Existing
0 – SR 40 4-laned (2025)
0 – SR 40 4-laned (2035)
North
By 2025
LOS ‘E’ east of Tymber Creek Rd.
By 2035
LOS ‘D’ from Breakaway Trail to
Tymber Creek Rd.

## Slide 11
I-95
Tymber Creek Rd
Breakaway Trail
Williamson Blvd
48,500 / C
63,900 / C
34,600 / B
50,800 / B
50,900 / D
66,000 / D
30,000 / B
39,000 / B
Future Traffic Demand – SR 40 6 Lanes
(Build Alternative)
SR 40
Legend
11,800/C – Daily Volume/Level of Service
0 – SR 40 6-laned (2025)
0 – SR 40 6-laned (2035)
North
2035
LOS ‘B’ Breakaway Trail to Tymber Creek Rd.
LOS ‘C’ Tymber Creek Rd. to I-95
LOS ‘D’ from I-95 to Williamson Blvd.

## Slide 12
Roadway Concepts – Breakaway Trail to Tymber Creek Road
High Speed Urban Typical Section (50 mph Design Speed)
Rural Typical Section with Wide Median (50 mph Design Speed)

## Slide 13
Roadway Concepts – Tymber Creek Road to I-95
High Speed Urban Typical Section (50 mph Design Speed)
Urban Typical Section (45 mph Design Speed)

## Slide 14
Tomoka River Bridge Typical Sections
High Speed Suburban Typical Section (50 mph Design Speed)
Urban Typical Section (45 mph Design Speed)

## Slide 15
Tymber Creek Intersection

## Slide 16
Williamson Intersection

## Slide 17
Wetlands & Wildlife
Riparian Habitat Protection Zone
Cultural & Historic Resources
Floodplains
Noise Impacts
Contamination
Secondary & Cumulative Impacts
Others
Environmental Evaluations

## Slide 18
Roadway Alternatives Description

## Slide 19
Comparative Evaluation Matrix

## Slide 20
Recommended Preferred Alternative
Engineering Analysis
Right-of-way (ROW) mostly for ponds
Roadway widening is within existing ROW
All Alternatives have enhanced pedestrian and bicycle facilities
Alternative “B” is least costly
Traffic Operations same for all alternatives
Alternatives “B” & “D” reduce posted speed
  Tymber Creek Road to I-95 (50 MPH to 45 MPH)

## Slide 21
Recommended Preferred Alternative
Environmental Analysis
Social Impacts
  Alternatives “B” & “D” fewest parcels
Cultural Environment
  All Alternatives no impact
Natural Environment
  Wetland & floodplain impacts similar for all Alternatives
Physical Environment
  Similar impacts for all Alternatives
  Evaluated Noise Impacts at four (4) locations
    None reasonable for Noise Barriers

## Slide 22
Recommended Preferred Alternative
Selection
Alternative “B”
  10% lower cost than next closest Alternative
    $28.6 Million
  Accommodates future traffic
    Meets Purpose & Need
  Minimal Environmental Impacts

## Slide 23
Recommended Preferred Alternative

## Slide 24
Project Website
StateRoad40.com
Study Schedule / Contact Information / Public Involvement / Study Materials
Presentations to Volusia TPO
Public Hearing
Tuesday, June 25th at 5:00 pm
  Riverbend Community Church on State Road 40
Public Involvement / Outreach

## Slide 25
Schedule
May ’11 July Sep Nov Jan ’12 Mar May July Sep Nov Jan’13 Mar May July Aug
Data Collection Traffic Analysis Engineering Analysis Environmental Evaluations Public Meetings / Hearing Finalize Project Concepts Documentation Study Approval
We are here

## Slide 26
Contact Information
Mary McGehee
719 S. Woodland Boulevard
DeLand, Florida 32720
386-943-5063
Mary.McGehee@dot.state.fl.us.com

## Slide 27
Contact Information
John R. Freeman, Jr.
225 E. Robinson Street, Suite 450
Orlando, FL 32801
407-540-0555
1-866-286-2254
jfreeman@kittelson.com